## Slide 1
AI Hub
Strategy Review
June 12, 2026 | Red Hat OpenShift AI
Presented by: Jay Koehler, AICP Engineering Management

## Slide 2
Agenda
1. Portfolio Map — What AI Hub owns and what's in flight
2. Traction — What we've shipped
3. Strategic Opportunities — Three bets backed by data, and what we need from leadership
Format: ~10 min of slides, then open discussion

## Slide 3
Portfolio Map
What AI Hub owns and what's actively in flight

## Slide 4
Portfolio Overview
Portfolio map · Traction · Strategic opportunities
216 open issues · 40 actively in progress · 8 blockers · 15 critical · 10 open CVEs
Theme | Open | In Flight | Blockers/Critical | Resolved (180d)
Model Catalog | 48 | 9 | 2 | 147
MCP Registry | 6 | 2 | 0 | 41
MLflow / Asset Registry | 11 | 2 | 0 | 4
Bodies of Water | 10 | 1 | 4 | 22
Security & CVEs | 24 | 8 | 0 | 132
Async Upload / OCI | 16 | 3 | 1 | 17
Upstream / Community | 8 | 2 | 0 | 3
Model Registry Core | 93 | 13 | 16 | 353
120 issues have Undefined priority — need triage

## Slide 5
What's In Flight
Portfolio map · Traction · Strategic opportunities
40 issues actively in progress across 8 themes
Model Catalog (9) External route returns Connection Refused for ~30s after model-catalog pod restart due to kube-rbac-proxy TLS handshake failures; Model catalog API returns stale source error state after configmap update and pod restart; General Availability - ODH and RHOAI Integrations [AI Hub/Add new model batch to RHOAI 3.5 EA2 catalog (Other)] + 6 more
MCP Registry (2) MCP Registry: Add Python SDK functions and MlflowClient methods; MCP Registry: Implement REST client mixin
MLflow / Asset Registry (2) TigerTeam: Research feasibility of using mlflow as a central asset registry ; Rebase and Merge MLFlow Tracking Store PR upstream
Bodies of Water (1) AI Hub - Bodies of Water Optimization
Security & CVEs (8) CVE-2026-46595 rhoai/odh-model-registry-rhel8: golang.org/x/crypto/ssh: Authorization bypass due to skipped source-address validation [rhoai-2.16]; CVE-2026-44431 rhoai/odh-model-registry-job-async-upload-rhel9: urllib3: Information disclosure via cross-origin redirects forwarding sensitive headers [rhoai-3.3]; CVE-2026-44431 rhoai/odh-model-registry-job-async-upload-rhel9: urllib3: Information disclosure via cross-origin redirects forwarding sensitive headers [rhoai-2.25] + 5 more
Async Upload / OCI (3) granite-3.1-8b-instruct has incorrectly associated starter-v2 modelcar artifact; Async upload job fails on disconnected clusters - base image pull has no mirror, TLS, or auth support; OMLMD OCI image push
Upstream / Community (2) Kubeflow Graduation Activites; Model Registry mlmd RBAC and tenancy inititation
Model Registry Core (13) /readyz reports healthy when leader election is failing due to database unavailability; Dev - Model Registry finalizer deadlock: InferenceService stuck in Terminating when ModelRegistry is deleted first; Add loader for security-evaluations.ndjson metrics files + 10 more

## Slide 6
Traction
What's shipped in the last 6 months

## Slide 7
What We've Shipped
Traction · Strategic opportunities
719 issues resolved in the last 180 days
Model Catalog (147) RHOAIENG-66140, RHOAIENG-65792, RHOAIENG-65506, RHOAIENG-64847 + 143 more
MCP Registry (41) RHOAIENG-66932, RHOAIENG-63417, RHOAIENG-63416, RHOAIENG-63415 + 37 more
MLflow / Asset Registry (4) RHOAIENG-57264, RHOAIENG-50708, RHOAIENG-50707, RHOAIENG-49039
Bodies of Water (22) RHOAIENG-57834, RHOAIENG-52181, RHOAIENG-51558, RHOAIENG-48804 + 18 more
Security & CVEs (132) RHOAIENG-67970, RHOAIENG-66865, RHOAIENG-66586, RHOAIENG-66100 + 128 more
Async Upload / OCI (17) RHOAIENG-61234, RHOAIENG-58733, RHOAIENG-58624, RHOAIENG-56329 + 13 more
Upstream / Community (3) RHOAIENG-48802, RHOAIENG-40542, RHOAIENG-10409
Model Registry Core (353) RHOAIENG-67923, RHOAIENG-66936, RHOAIENG-66882, RHOAIENG-66458 + 349 more

## Slide 8
Strategic Opportunities
Three bets backed by data — and what we need from leadership

## Slide 9
Bet 1: MLflow as the Unified AI Asset Registry
RHOAIENG-50747 · Major · Tiger Team · New
The market signal
Kubeflow Model Registry is a narrowly scoped model metadata store. Customers need a unified registry that covers models, experiments, datasets, and artifacts — with lineage, governance, and multi-tenancy built in. MLflow has emerged as the leading open-source candidate for this role. Multiple enterprise customers are already running MLflow and expect RHOAI to integrate with it rather than requiring migration to a proprietary registry. Research the feasibility of moving Kubeflow Model Registry to MLFlow Model Registry
Why this is ours to win
AI Hub is positioned to become the unified AI asset platform for RHOAI — not just models, but MCP servers, skills, and agents on a shared MLflow backend with domain-specific APIs per asset type. Three pillars: (1) Catalog Delivery — model catalog as the primary product with validation and benchmarking data; (2) Central Registry Platform — shared storage, versioning, identity, and access control that other teams extend by contributing asset type schemas via MLflow RFC; (3) AI Asset Trust & Provenance — cryptographic signing, AI-BOMs, and Red Hat Secured badge. Engagement model: contributing teams propose schemas via PR, AI Hub reviews for consistency and maintains the midstream repo and CI/CD. This scales without AI Hub becoming a bottleneck. Risk: Without a decision, teams build separate registries per asset type — duplicating discovery, identity, and access control infrastructure across the org.

## Slide 10
Bet 2: MCP Registry — Model Context Protocol as a Platform Capability
RHOAIENG-63382 (New) / RHOAIENG-63350 (New) · Tech Preview
The market signal
Model Context Protocol (MCP) is rapidly becoming the standard for how AI agents discover and invoke tools, APIs, and data sources. Customers building agentic AI workflows on RHOAI expect a platform-managed registry for MCP servers — not ad hoc configuration. AI Hub is building this capability now: MCP server registration, versioning, RBAC, and Python SDK integration. Tech Preview is in progress. For design, see the RFC: https://github.com/mlflow/rfcs/blob/main/rfcs/0004-mcp-registry/0004-mcp-registry.md For implementation, we’ll create PRs off of the mcp-registry feature branch: https://github.com/mlflow/mlflow/tree/mcp-registry
Why this is ours to win
AI Hub is positioned to own MCP Registry as a first-class platform service — the same way it owns Model Registry. This creates a natural extension of the Hub: a single place to discover models, artifacts, and now agentic tools. Current state: Backend tasks in progress (RHOAIENG-63418 REST client in Review, RHOAIENG-63419 SDK in progress). RBAC and route permissions scoped (RHOAIENG-63421). Tech Preview targeted for 3.5. Opportunity: If AI Hub ships MCP Registry at Tech Preview, it becomes the reference implementation for how RHOAI manages agentic infrastructure.

## Slide 11
Bet 3: Decouple Model Catalog into an Independent Operator
RHOAIENG-60367 · Undefined · New
The market signal
Model Catalog is currently embedded inside the model-registry-operator, creating tight coupling that limits independent releases, increases blast radius for catalog changes, and complicates the onboarding of new catalog sources (Hugging Face, OCI, partner catalogs). Customers want to deploy and update the model catalog independently of the model registry. As catalog integrations grow — Eagle3, Xeon, text-embedding, Tool Calling defaults — the release cadence mismatch becomes a bottleneck. Extract the catalog from model-registry-operator into a new catalog-operator with a Catalog CRD under catalog.opendatahub.io/v1alpha1 , integrate it as a DSC component in the ODH operator, and remove the catalog code from model-registry-operator .
Why this is ours to win
Decoupling the catalog gives AI Hub independent release velocity for the fastest-moving part of the product — new model integrations, catalog sources, and discovery features — without waiting on model registry release cycles. The architecture is already designed: catalog-operator with its own CRD, bootstrapped with kubebuilder scaffold (RHOAIENG-60372). Four stories fully scoped and ready to start. This also sets the foundation for the MLflow migration — a decoupled catalog can adopt a new registry backend without a full platform change.

## Slide 12
What We Need
Portfolio map · Traction · Strategic opportunities
1. MLflow architecture decision Tiger team research is complete. Need leadership alignment to commit to MLflow / Unity Catalog as the registry backend — or explicitly decide to stay on Kubeflow MR. Delay accrues integration debt.
2. MCP Registry Tech Preview resourcing RHOAIENG-63382 backend work is in progress but scoped narrowly. Need dedicated capacity to complete RBAC, SDK, and QE requirements before the 3.5 TP window closes.
3. CVE & security backlog 10 open CVEs and vulnerabilities — including embargoed issues. Async upload job hermetic build failures are blocking several CVE fixes. Need infra support to unblock hermetic builds.
4. Priority triage 120 issues (56% of portfolio) have Undefined priority. Reporting, sprint planning, and escalation paths are all unreliable until these are triaged.

## Slide 13
Thank you
Open discussion
What questions do you have? Where should we go deeper?